Parish of Beighton with Moulton

All Saints Church

Re-thatching & Improvements Project

August 2019 Newsletter

Thank you!

Thank you!

IT’S  HAPPENING!!

Scaffolding in place with temporary roof started

Dear Parishioners

WE  HAVE  DONE  IT!!

The funding is all in place and the project to re-thatch and improve the church of All Saints, Beighton is going ahead.  Hooray!

It is five years since the idea was first discussed by the parochial church council.  This includes a first development phase, a failed attempt to secure delivery phase funding from the National Lottery Heritage Fund (formerly known as the Heritage Lottery Fund), a change of architect, a revised application and another 12-month development phase, a second agonising wait for the decision date from NLHF, numerous additional grant applications and three years of incredible fundraising efforts by the project team.  Not forgetting the wonderful support from members of the parish of Beighton with Moulton and the wider community.  That support added an incredible £14,747 to the Appeal to help bring about the result that we have now.  It is the way these things work that a lot of the local fundraising has had to go towards the two development phases but there is sufficient left over to cover the funding shortfall after securing the following grants:

National Lottery Heritage Fund	221,000

Estimated VAT reclaim 	49,999

Norfolk Churches Trust 	8,500

The Garfield Weston Foundation	10,000

The Geoffrey Watling Trust	1,500

Allchurches Trust 	5,250

National Churches Trust 	20,000

Local appeal, donations & other grants 	6,733

Volunteer time – offset against costs	3,000

Total	£325,982

So what happens now?

The main contractor, Phoenix Build of Catfield, took possession of the site from 29 July 2019 and began setting up immediately.  Scaffolding is already up and encasing the whole nave exterior and will be covered in protective sheeting and a temporary roof in due course.

Work has begun on repairing the Vestry where the accessible toilet will be located.  Mains water from nearby Church Hill will be laid along the pathway from the entrance gate to the tower end of the south aisle where the kitchenette will be located.  Internal pipe-work will eventually take the water from here to the toilet via the underfloor grating.  The drainage system for the kitchen and toilet will be situated parallel to the church on the north side of the churchyard

Once bat activity quietens down, the old thatch will be removed and the roof structure repairs can begin.  Repairs to the east gable of the nave will also be carried out during this period and the clerestory windows will be removed for repairs, re-leading and re-glazing around the same time.  Areas of loose flint facing above the two aisle roofs will also be reinstated.

Work will continue throughout the winter months with completion expected to be around the end of April 2020.  Services will continue to be held twice a month and will take place in the chancel with access through the priest’s door but general access to the church will not be allowed during the works.  The churchyard will remain accessible throughout, however, outside the fenced-off construction area.  We are hoping to hold an open day in the autumn to allow visitors to view progress.  More details later.

As exciting as all this is, there is also serious work required on the East wall of the Chancel which was too expensive to include with this phase and so the Appeal will remain open.  But for now, let’s look forward to a warmer, more watertight All Saints complete with mod-cons!

Truss 27, scissor bracing broken central joint

Thank you!

Make a note of the website which covers all the parishes in the Acle and Bure to Yare Benefice:  www.abychurches.co.uk .  You’ll find news of all sorts of events and church services in the seven parishes that make up the benefice including a page dedicated to the project at All Saints, Beighton.

Friends Of All Saints Beighton

If you are able to make a donation, please fill in this slip and return it to: Mrs Kate Ashcroft, 4 Ash Tree Road, Moulton St Mary, Norwich NR13 3NN.  Cheques made payable to: PCC Beighton & Moulton St Mary

Name (please print) ............................................................................

Address (please print) ........................................................................

.................................................................  Postcode .........................

I enclose my donation of £ ...........  for the All Saints Church, Beighton Rethatching & Improvements Project Appeal

TICK         I wish Gift Aid to apply to the enclosed donation.  I am a UK taxpayer and understand that if I pay less Income Tax and/or Capital Gains Tax than the amount of Gift Aid claimed on all my donations in that tax year it is my responsibility to pay any difference